# Web Development Capstone Project Plan

## Project Title

Local Media Shelf

## I. Project Brief

For my capstone project, I plan to build Local Media Shelf, a responsive web application that lets a user browse a small personal media library from a web browser. The idea is based on the problem of having media files stored locally on a computer, but wanting a cleaner way to view the collection from different devices without digging through folders manually.

For the scope of this class project, I will keep the app intentionally small. It will not be a full streaming platform like Plex or Jellyfin. Instead, it will be a lightweight browser based media catalog. The app will display a list of movie and TV entries, allow the user to search and filter the collection, show details for a selected title, and play a sample browser compatible media file. The app will also use an external media API to retrieve movie or TV metadata such as title, description, poster image, release year, and rating.

The main goal is to create a project that is useful, realistic, and small enough to complete successfully. The finished project should demonstrate HTML, CSS, JavaScript, responsive design, Node.js, Express.js, API usage, user input validation, and basic data handling.

## II. Planned Features

### Required API Integration

The project will use The Movie Database API (TMDB) to retrieve movie and TV metadata. The app will send a search request based on a media title and display returned information such as:

- Title

- Overview or description

- Poster image

- Release date or first air date

- Average rating

- Media type, such as movie or TV

This API will be used to satisfy the required external API integration for the capstone project.

### Responsive Design

The application will use CSS media queries so the layout works on at least two screen sizes:

- Mobile layout: single-column media cards, stacked content, larger tap targets.

- Desktop layout: grid-based media library, larger detail layout, and better use of horizontal space.

CSS Grid and Flexbox will be used where appropriate.

### Pages / Routes

The project will include at least two main pages or routes:

- Library Page

  - Displays the media collection.

  - Includes search and filter controls.

  - Shows cards for each movie or show.

- Details / Watch Page

  - Shows detailed information for one selected media item.

  - Displays metadata from the external API.

  - Includes a browser video player for a sample media file.

  - Allows the user to mark the item as watched or favorite.

## III. Feature List Requirement Mapping

The project will include the following capstone feature-list items:

### Feature 1: Analyze data stored in arrays or objects and display information in the app

The media library will be stored as an array of JavaScript objects. Each object will contain information such as ID, title, type, genre, local media path, watched status, and favorite status.

The app will analyze this data and display summary information such as:

- Total number of media items

- Number of watched items

- Number of favorite items

- Available genres or media types

### Feature 2: Validate user input

The app will validate user input before allowing data to be searched or saved. Examples include:

- Preventing blank search requests.

- Preventing blank media titles.

- Preventing duplicate or invalid media IDs.

- Showing a clear message when user input is invalid.

Invalid input will not be saved.

### Feature 3: Create a function that accepts two or more input parameters and returns a calculated or determined value

The project will include JavaScript functions that accept multiple parameters and return filtered or processed results. For example:

filterMedia(mediaList, searchTerm, selectedType)

This function will receive the full media list, the user’s search term, and the selected media type. It will return only the media items that match those inputs.

### Backup Feature: Persist important data

As a backup feature, the app will persist watched and favorite status. This may be handled through a JSON file on the backend or through localStorage on the frontend. This will allow the user’s selected statuses to remain available after refreshing the page.

### Optional Swap Feature: Node.js and Express.js web server

The application will use a Node.js web server with Express.js. Express will serve the frontend files and provide API routes for the app.

### Optional Swap Feature: API with GET and POST requests

The project will include backend API routes such as:

- GET /api/media

- GET /api/media/:id

- POST /api/media/:id/watched

- POST /api/media/:id/favorite

The data can be stored in a JSON file on the backend for simplicity and portability.

## IV. Technical Description

### Tools and Technologies

The project will use:

- HTML

- CSS

- JavaScript

- Node.js

- Express.js

- Fetch API

- TMDB API

- JSON file storage

- Git and GitHub

I do not plan to use React, Vue, Svelte, SQLite, authentication, or video transcoding for the first version. Those would add unnecessary complexity for the current project scope.

### Planned Folder Structure

local-media-shelf/

server.js

package.json

README.md

data/

media.json

public/

index.html

details.html

css/

style.css

js/

app.js

details.js

media/

sample.mp4

images/

placeholder-poster.png

### Data Approach

The first version of the project will use a JSON file for local media data. Each media item may look similar to this:

{

"id": 1,

"title": "Example Movie",

"type": "movie",

"genre": "Adventure",

"mediaPath": "/media/sample.mp4",

"watched": false,

"favorite": false

}

The app will use this local data to display the user’s library. It will then call the external TMDB API to enrich the local entry with metadata.

### Media Approach

For the class project, I will include a small browser-compatible sample video or placeholder media file. The project will not require reviewers to have access to my personal media files. This keeps the project portable and easier to run after cloning from GitHub.

A future version could allow the app to scan a configured local media folder, but that is outside the scope of the first capstone version.

## V. User Interface Plan

### Library Page

The library page will include:

- App title and short description.

- Search box.

- Filter dropdown for movie, TV, or all.

- Media cards with poster, title, type, and watched/favorite status.

- Summary section showing basic library stats.

### Details / Watch Page

The details page will include:

- Media title.

- Poster image.

- Description from TMDB.

- Release date or first air date.

- Rating.

- Genre or media type.

- HTML video player.

- Buttons to mark as watched or favorite.

- Link back to the library page.

## VI. Development Plan

### Step 1: Project setup

- Create GitHub repository.

- Initialize Node project.

- Install Express.

- Create basic folder structure.

- Add first commit from the command line.

### Step 2: Static frontend

- Build the library page.

- Build the details page.

- Add CSS layout and basic responsive design.

- Add media query for mobile and desktop layouts.

### Step 3: Backend routes

- Create Express server.

- Serve static frontend files.

- Add GET /api/media.

- Add GET /api/media/:id.

- Add POST routes for watched and favorite status.

### Step 4: API integration

- Set up TMDB API access.

- Add a search or metadata fetch function.

- Display returned metadata on the details page.

- Add error handling if the API request fails.

### Step 5: Interactivity and validation

- Add search and filter functionality.

- Add input validation.

- Add watched and favorite buttons.

- Persist watched and favorite status.

### Step 6: Testing and cleanup

- Test mobile and desktop layouts.

- Test the app after refreshing the browser.

- Test invalid user input.

- Test API error handling.

- Test reviewer setup instructions from a fresh clone.

### Step 7: Documentation

The README will include:

- Project overview.

- Features included from the capstone list.

- Technologies used.

- Setup instructions.

- Required Node.js version.

- TMDB API key instructions.

- How to run the app.

- AI usage citation if AI assistance was used for planning, troubleshooting, or code review.

## VII. Stretch Goals

If the core project is finished early, possible stretch goals include:

- Add a chart showing media count by genre or type.

- Add sorting by title, rating, or release year.

- Add a form to manually add a new media item.

- Add better poster fallback handling.

- Add unit tests for filtering or validation functions.

These are optional and will not be included until the required features are complete.

## VIII. Scope Boundaries

To keep the project realistic, I will avoid the following for the capstone version:

- Full DVD ripping or DVD playback.

- MKV, ISO, or VIDEO_TS browser playback.

- FFmpeg transcoding.

- User login.

- Smart TV-specific support.

- Real personal media files in the GitHub repository.

- SQLite or other database setup unless needed later.

The first version will focus on a working, reviewable, browser-based app that satisfies the project requirements.

## IX. Review and Submission Plan

Before submission, I will test that the app can be cloned and run using the README instructions. I will also verify that the app includes the required external API integration, responsive design, at least two pages or routes, and at least three selected features from the capstone requirements.

I will make regular commits through the terminal during development so the GitHub repository shows progress over time rather than one final upload.